* ADAAC consultant firm completed the ADA Transition Plan database in December of 2007.
* The ADA Transition Plan addressed and documented 3,694 different items.
* 68% of all items in the ADA Transition plan to date have been addressed with 1,168 items remaining.
* The projected completion of the current list is 2023. Items not part of a specific bond project, will be completed as part of the Measure J or Measure CC ADA projects.
* Items added to the plan as the result of any new code changes, will modify the date of competition for the ADA Transition Plan.